## Slide 1: EDUp FORDCS V1.0 Planning
Vienna, April.2022
MSc. Ömer Karacan
karacankos@gmail.com
Edu Platform
v2022.04
Template v2022.04
FORDSC Project
F
Compendium

## Slide 2: SwPD Method Epics - Setting
Source: EDUp-Full-Stack-Software-Project-Development-Method.pptx

## Slide 3: Document Context
A Link to the method:

## Slide 4: Statement of Work / Purpose
Edu-simulate a charging station using webservices framework of Spring with internal Database  FORDCS V1.0 Software !
  All artifacts of the Software Project Development Method (SwPDM) should be created as an example for the future projects!
Implement and test the FORDCS V1.0 Software based on customer requirements and Swagger API design!
  The Software implementation and testing should be done on premise!
The Software acceptance test should be conducted on Azure Cloud!

## Slide 5: Customer Requirements
The customer requirements are defined in a set of slides!
  EDUp-FORDCS-V1.0 Customer-Requirements-v2022.04.pptx
The FORDCS V1.0 API is designed by a Swagger API!
The app should offer a Swagger document API!
The app should be deployed to Azure Cloud!
The acceptance test should be conducted while app is running on Azure Cloud!

## Slide 6: Project Technical Scope
The EDU-simulation of the charging station is a service-based software component runnable on a PC or Cloud!
It is used, managed, tested, and maintained over the webservice endpoints!
The behavior is defined by a state machine, which simulates a charging process!
It is an executable software that is independent to a specific hardware!
Development environment is Eclipse where Spring and Junit 4 are installed!
Deployment environment is a PC and a Cloud Container!
3rd party system dependency like a Database is not defined yet!
System test tool is Postman or alike!
Notes: The technical scope of a software project defines the technical boundaries of the project, such as
Result definition – what technical functionality is provided / what not – technical characteristics & features (narrative)
What is inside / what is outside of the system – illustrated physical environment
Development environment - 3rd party products to use
Deployment environment
3rd party products to integrate/utilize

## Slide 7: Project Release Plan
The project release plan has three iterations with an incremental result:
Iteration “A minimum viable product (MVP)”: One use case implementation on Spring Controller/Service/Repository layers!  Use Case “Report Factory Setting V1.0”
Iteration “Charging with Status Report”: Realization of the following use case analog to the MVP:  Use Case “Run-time Status Report”
Iteration “Charging with Status Report”: Realization of the following use case analog to the MVP:  Use Case “Monitor and Control Run-time Status”
All iterations conduct unit tests and system tests of the system running on a PC, and on the Azure Cloud, including the documentation according to SwPDM!

## Slide 8: FORDCS-V1.0 Project Artifacts
<project>
Customer Requirements Document
FORDCS-V1.0
EDUp-FORDCS-V1.0 Customer-Requirements-v2022.04.pptx
<project>
Test Code
FORDCS-V1.0
EDUp FORDCS-V1.0 Project-v2022.04
Project Setup Work-stream
Text Template: <artifact-name> work-stream)
Acceptance Test Work-stream
System Test Work-stream
Integration Test Work-stream
DevOps Work-stream
<project>
System Requirements Specification
<project>
EDUp FORDCS-V1.0 System Requirements.v2022.04.pptx
<project>
Architecture Design Specification
<project>
EDUp-FORDCS-V1.0-Architecture Design-v2022.03-1.pptx
<project>
Component Code
<project>
Component Code
<project>
Validation Test Specification
<project>
Validation Test Specification
<project>
Validation Test Specification
<project>
Verification Test Specification
<project>
Test Code
<project>
Test Code
DevOps Document
<project>
DevOps Document
Requirements Analysis Work-stream
Architecture Design Work-stream
Implementation Work-stream
Cycles
Unit Test Work-stream
Test Code Work-stream
<project>
Test Code
Delivery Work-stream
<project>
Product Release

## Slide 9: Additional Considerations
Implementation of the MVP Is the most critical one, since it is the first vertical (full-stack) implementation of the system.
The MVP has a “role model” regarding to implementation, test, deployment, and documentation, therefore, its realization will take longer than the follow-up iterations.
How-To’s should be created and added to the documentation!
The documentation scope is the PowerPoint slides in the first 3 iteration!

## Slide 10: Project References
[SAFe] … https://www.scaledagileframework.com/agile-product-delivery/

## Slide 11: <Annex - > <topic name>>

## Slide 12: Project Glossary

## Slide 13: Backyard

## Slide 14: EDUp Project Story Stream
00
Customer Scope
00
00
00
00
00
00
00
Supplier Scope
User Scope